FRONT PAGE

PROJECT PERIODIC REPORT

Grant Agreement number: 206711

Project acronym: ILC-HiGrade

Project title: International Linear Collider and High Gradient Superconducting RF-Cavities

Funding Scheme: Combination of CP & CSA

Date of latest version of Annex I against which the assessment will be made:

Periodic report: 		1st  2nd   3rd   4th

Period covered: 		from	1.2.2011	           to 31.1.2012

Name, title and organisation of the scientific representative of the project's coordinator:

Dr. Eckhard Elsen, Deutsches Elektronen-Synchrotron, Notkestr. 85, 22607 Hamburg, Germany

Tel: +49 40 8998 2565

Fax: +49 40 8998 3093

E-mail: Eckhard.Elsen@desy.de

Project website address: www.ilc-higrade.eu

Declaration by the scientific representative of the project coordinator1

I, as scientific representative of the coordinator1 of this project and in line with the obligations as stated in Article II.2.3 of the Grant Agreement declare that: - The attached periodic report represents an accurate description of the work carried out in this project for this reporting period; - The project (tick as appropriate): has fully achieved its objectives and technical goals for the period; has achieved most of its objectives and technical goals for the period with relatively minor deviations; has failed to achieve critical objectives and/or is not at all on schedule. - The public website is up to date, if applicable. - To my best knowledge, the financial statements which are being submitted as part of this report are in line with the actual work carried out and are consistent with the report on the resources used for the project (section 6) and if applicable with the certificate on financial statement. - All beneficiaries, in particular non-profit public bodies, secondary and higher education establishments, research organisations and SMEs, have declared to have verified their legal status. Any changes have been reported under section 5 (Project Management) in accordance with Article II.3.f of the Grant Agreement.

Name of scientific representative of the Coordinator1: Dr. Eckhard Elsen Date: ..........31/ 3 / 2011 Signature of scientific representative of the Coordinator1: ................................................................

Table of contents

1	Publishable summary	5

1.1	Project logo:	5

1.2	Project Summary and Context	5

1.3	Project webpage	6

1.4	Description of work performed and main results	6

1.5	Expected final results and potential impacts	6

2	Project objectives for the period	8

3	Work progress and achievements during the period	9

3.1	WP2 – Coordination of European GDE Activity	9

3.2	WP3 – Dissemination and Outreach	12

3.2.1	Introduction	12

3.2.2	Press	12

3.2.3	Translation of the main ILC publications	13

3.2.4	ILC Weekly Newsletter NewsLine	14

3.2.5	New linearcollider.org website	15

3.2.6	Particle Physics Photowalk	15

3.2.7	Deliverables	15

3.3	WP4 – Governance	16

3.4	WP5 – ILC Siting in Europe	20

3.5	WP6 – High gradient cavities	25

3.5.1	Towards Automated Optical Inspection Algorithms	25

3.5.2	Automatic image recording – OBACHT	27

3.5.3	Transport of Cavities – Vertical test insert	28

3.5.4	Second Sound System	28

3.5.5	High-Pressure Rinsing	29

3.5.6	Vertical EP	29

3.5.7	Working Group Meetings	30

3.6	WP7 – RF couplers	31

3.6.1	Design and Manufacture	31

3.6.2	Coupler conditioning at LAL-Orsay	32

3.7	WP8 – Cavity tuners	35

3.7.1	Tuner production	35

3.7.2	Blade Tuner installations and on-going projects	36

3.7.3	S1-Global at KEK	37

3.7.4	Summary Tuner	39

4	Deliverables and milestones tables	40

4.1	Deliverables (excluding the periodic and final reports)	40

5	Project management	41

5.1	Organisation of the Consortium	41

5.2	Reporting	41

5.3	Use of ILC-HiGrade webpage	41

5.4	ILC-HiGrade embedded in European Infrastructure Discussion	42

5.4.1	ECFA	42

5.4.2	Other Global Projects	42

5.4.3	Initiatives of the European Commission	42

5.5	Meetings organised or attended	42

6	Explanation of the use of the resources	44

7	Financial statements – Form C and Summary financial report	46

8	Certificates	47

# Publishable summary

Eckhard Elsen

## Project logo:

## Project Summary and Context

## Project webpage

The webpage of the project is hosted at http://www.ilc-higrade.eu.

## Description of work performed and main results

# Project objectives for the period

Eckhard Elsen

# Work progress and achievements during the period

The activities of the past reporting period are described for each work package.

## WP2 – Coordination of European GDE Activity

Brian Foster and Nick Walker

| Work package number | WP2 |  | Start date or starting event: |  |  |  |  |  | 1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Coordination of European GDE Activity |  |  |  |  |  |  |  |  |
| Activity type | COORD |  |  |  |  |  |  |  |  |
| Participant id | 1 | 3 |  | 6 |  |  |  |  |  |
| Person-months per beneficiary | 12 | 6 |  | 4.04 |  |  |  |  |  |

## WP3 – Dissemination and Outreach

Perrine Royole-Degieux, Barbara Warmbein and Monika Illenseer

| Work package number | WP3 |  | Start date or starting event: |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Dissemination and Outreach |  |  |  |  |  |  |  |  |
| Activity type | COORD |  |  |  |  |  |  |  |  |
| Participant id | 1 | 4 |  | 5 | 6 |  |  |  |  |
| Person-months per beneficiary | - | 5.21 |  | 14.9 | 0.68 |  |  |  |  |

## WP4 – Governance

Brian Foster

| Work package number | WP4 |  | Start date or starting event: |  |  |  |  |  | 1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Governance |  |  |  |  |  |  |  |  |
| Activity type | SUPP |  |  |  |  |  |  |  |  |
| Participant id | 1 | 3 |  | 4 | 5 | 6 |  |  |  |
| Person-months per beneficiary | - | 4.4 |  | - | 10.1 | 2.20 |  |  |  |

## WP5 – ILC Siting in Europe

Wilhelm Bialowons

| Work package number | WP5 | Start date or starting event: |  |  |  |  | 1 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | ILC Siting in Europe |  |  |  |  |  |  |
| Activity type | SUPP |  |  |  |  |  |  |
| Participant id | 1 | 3 | 4 |  |  |  |  |
| Person-months per beneficiary | 12.00 | 6.0 | 0.44 |  |  |  |  |

## WP6 – High gradient cavities

Eckhard Elsen

| Work package number | WP6 |  | Start date or starting event: |  |  |  |  |  | 1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Cavities |  |  |  |  |  |  |  |  |
| Activity type | RTD |  |  |  |  |  |  |  |  |
| Participant id | 1 | 2 |  |  |  |  |  |  |  |
| Person-months per beneficiary | 38.2 | 8.94 |  |  |  |  |  |  |  |

## WP7 – RF couplers

Mickaël Lacroix

| Work package number | WP7 |  | Start date or starting event: |  |  |  |  |  | 1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Couplers |  |  |  |  |  |  |  |  |
| Activity type | RTD |  |  |  |  |  |  |  |  |
| Participant id | 4 |  |  |  |  |  |  |  |  |
| Person-months per beneficiary | 1.29 |  |  |  |  |  |  |  |  |

## WP8 – Cavity tuners

| Work package number | WP8 |  | Start date or starting event: |  |  |  |  |  | 1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Tuners |  |  |  |  |  |  |  |  |
| Activity type | RTD |  |  |  |  |  |  |  |  |
| Participant id | 5 |  |  |  |  |  |  |  |  |
| Person-months per beneficiary | 8.0 |  |  |  |  |  |  |  |  |

# Deliverables and milestones tables

Eckhard Elsen

## Deliverables (excluding the periodic and final reports)

# Project management

Eckhard Elsen

| Work package number | WP1 |  | Start date or starting event: |  |  |  |  |  | 1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Coordination of European GDE Activity |  |  |  |  |  |  |  |  |
| Activity type | MGT |  |  |  |  |  |  |  |  |
| Participant id | 1 |  |  |  |  |  |  |  |  |
| Person-months per beneficiary | 12 |  |  |  |  |  |  |  |  |

## Organisation of the Consortium

# Explanation of the use of the resources

Eckhard Elsen with input from all partners.

| Table 3.1 Personnel, subcontracting and other major Direct cost items for Beneficiary 1, DESY, for the period |  |  |  |
| --- | --- | --- | --- |
| Work Package | Item description | Amount | Explanations |
| 1, 2, 3, 5, 6 | Personnel costs | 465166.39 € | 1 technician (16,6 pm), 2 Engineers (10,8 pm), 1 scientist (9,6 pm), 3 Senior scientists (37,2 pm) |
| 6 | DESY Workshop | 73090.38 € | Internally invoiced cost for construction of Optical Scanner |
| 3, 6 | Travel | 2067.83 € | Travel to CERN and ILC related conferences |
| 6 | Consumables | 953.11 € | Miscellaneous electronic component for scanner development |
|  | Remaining direct costs |  |  |
| TOTAL DIRECT COSTS |  | 569014.05 € |  |

| Table 3.2 Personnel, subcontracting and other major Direct cost items for Beneficiary 2, CEA, for the period |  |  |  |
| --- | --- | --- | --- |
| Work Package | Item description | Amount | Explanations |
| 6 | Personnel costs | 15526.58 € | Salaries |
|  | Remaining direct costs | 915.53 € |  |
| TOTAL DIRECT COSTS |  | 16442.11 € |  |

| Table 3.3 Personnel, subcontracting and other major Direct cost items for Beneficiary 3, CERN, for the period |  |  |  |
| --- | --- | --- | --- |
| Work Package | Item description | Amount | Explanations |
| 4, 5 | Personnel costs | 119797.10 € | Salaries |
|  | Remaining direct costs |  |  |
| TOTAL DIRECT COSTS |  | 119797.10 € |  |

| Table 3.4 Personnel, subcontracting and other major Direct cost items for Beneficiary 4, CNRS, for the period |  |  |  |
| --- | --- | --- | --- |
| Work Package | Item description | Amount | Explanations |
| 3, 4, 7 | Personnel costs | 49210.84 € | Salaries |
| 4 | Travel | 5195.67 € | Travel to ILC meetings (TILC09, ALCPG, ILCSC) |
| TOTAL DIRECT COSTS |  | 93484.34 € |  |

| Table 3.5 Personnel, subcontracting and other major Direct cost items for Beneficiary 5, INFN, for the period |  |  |  |
| --- | --- | --- | --- |
| Work Package | Item description | Amount | Explanations |
| 4, 8 | Personnel costs | 83565.08 € | Salaries |
| 8 | Consumables | 12242.31 € | CuBe pipe, LiHe, LVDT displacement sensor, etc. |
| 8 | Travel | 12691.82 € | Representation at ILC meetings and conferences |
| TOTAL DIRECT COSTS |  | 108499.21 € |  |

| Table 3.6 Personnel, subcontracting and other major Direct cost items for Beneficiary 6, UOXF.DL, for the period |  |  |  |
| --- | --- | --- | --- |
| Work Package | Item description | Amount | Explanations |
| 2, 3, 4 | Personnel costs | 73406.95 € | Salaries |
| TOTAL DIRECT COSTS |  | 73406.95 € |  |

# Financial statements – Form C and Summary financial report

Eckhard Elsen

The Form C has been submitted for each beneficiary using the FORCE tool. Printed copies are attached separately.

# Certificates

Eckhard Elsen

List of Certificates, which are due for this period, in accordance with Article II.4.4 of the Grant Agreement.

Details will depend on Financial Statement.

| Beneficiary | Organisation short name | Certificate on the financial statements provided? yes / no | Any useful comment, in particular if a certificate is not provided |
| --- | --- | --- | --- |
| 1 | DESY | yes |  |
| 2 | CEA | no | Expenditure threshold not reached |
| 3 | CERN | no | Ditto. |
| 4 | CNRS | no | Ditto. |
| 5 | INFN | no | Ditto. |
| 6 | UOXF.DL | no | Ditto. |

If either of these boxes is ticked, the report should reflect these and any remedial actions taken.

If either of these boxes is ticked, the report should reflect these and any remedial actions taken.

The Certificates for CERN for reporting period 1 and 2 earlier supplied referred to the original cost statement. Since then there were adjustments to the cost in both periods, which are reported in this period.