HiGrade Governance Group meeting, CERN, 21/10/08

Present: J.-P. Delahaye, U. Doselli (part-time), E. Elsen, B. Foster, F. Richard,  A. Wagner, G. Wormser

Apologies: S. Stapnes

1) Matters arising from last meeting

U. Doselli announced that he would join the group to replace R. Petronzio. BF thanked S. Stapnes for arranging the meeting room and conveyed his apologies that due to many tours of ATLAS he was unable to be present.

2) Report from GDE EC Governance Group Meeting BF

BF reported the gist of the EC Governance group meeting. We discussed overlap between ILCSC working group and the EC and HiGrade ones. AW reported that there had been no activity to date. He will talk to Pierre Coulomb and define the charge and methods of work and then report back. For the work to be profitable, everything must be seen and pre-approved by FALC. The ILCSC Siting Group will probably meet in ICFA Seminar.

3) Reports on cognate experiments:

a)     ITER – GW

GW had talked to the person in charge of the ITER project in the French ministry There are 7 partners and Europe is represented by EU. The international treaty was ratified by Oct 24 2007. The Director-General was nominated close to the end of the ratification process. The recent cutting of the US contribution to 0 was NOT forbidden by the Treaty – if it had been, presumably Congress would have been unable to withdraw funding? Or at least if they had, they would have been in breach of a treaty. The ITER project itself is an International entity set up under International Law and based in Cadarache. The agreement is supplemented by an accord which sets out the agreement with the host country. The agreement entered into effect in April 08. It is probably of 30 years in duration.

Procurements are organized in each nation through “ITER national domestic agencies”. Europe has F4E, sited in Barcelona and active from March 27. There is also an ITER-France, which is independent but under the CEA DG. The old Cadarache site is separate from the new ITER Cadarache compound.

The EU Commission is heavily invved in the project – Commissioner for Research represents the EU at ITER Council. For internal matters the Euratom organization is in charge. All funding from Europe goes through the EU. Votes are not weighted according to financial contributions in the European Committees.

Siting: this was organized by bids. There was a long delay due to stalled processes, which was solved by bilateral agreement between EU and Japan which essentially transfers various projects over to Japan. Also Japan has higher visibility in the ITER Directorate than might otherwise have been the case.

The siting process started in November 2001. The whole process took 4 years – the first step was the selection of the French site in preference to the Spanish one, which was forced through inside high European politics. Project startup has been delayed due t the necessity to reevaluate severa technical projects – report is due in 11.08. First procurement is now starting, two years after the agreement was signed.

The contributions to the project are fixed by treaty and are not based on GDP. It is clear from the ITER experience that the International treaty route is feasible for large projects.

AW remarked that before the siting process gets underway for ILC, it is essential to ensure that governments are given the appropriate information on the benefits of having a project in one’s own country compared to taking part in it elsewhere.

b)    ALMA -  no report – BF’s contact, I. Corbett, is away until the end of Oct.

c)      SKA – EE

EE had met the chair of the SKA committee in the context of the FP7 PP programme. Patricia Vogel deals with SKA’s governance work. Their goal is to compile an assessment of issues  this year. They distinguish between Europe and the other partners and Europe has a separate organization within the project. They were keen to cooperate with us to make further progress.

One of the differences between SKA and ILC is that they can stage their project very effectively, getting vauabe and headline science out from the deployment of a very small fraction of the final number of receivers. EE suggests inviting them to one of our meetings.

There is no direct EU involvement in SKA - EE will find out if ESO is involved.

d)     XFEL/FAIR – AW

The XFEL collaboration is now close to signing the limited liability company formation + byelaws + convention. The latter establishes the facility, name, organs etc. Articles of association set things out in more detail, including relationship with host organization, DESY. The GmbH (company) has not yet come into being and the project is currently organised by steering committee, with subcommittees on technical matters, administrative & financial issues. Agreement on the final documents is taking much longer than it did to agree the preparatory documents. The process went very much in parallel for this & FAIR. There is a different situation between GSI and DESY as hosts for these major projects because DESY has a much broader programme than just XFEL. It has become apparent during the XFEL process that an intergovernmental agreement is neither much quicker nor much easier than a full treaty.

There was a discussion on the question of how the ILC operating costs should be apportioned. It is difficult to “buy” fractions of the ILC beamtime, which is often the case for contributions to the operating costs of many facilities. The usual particle physics method of dividing the operating costs up according to the fraction of national communities signing the physics papers seems the most obvious one.

4) Discussion of issues related to experiment governance – FR

FR pointed out that the failure of the DEVDET bid to FP7 had been most disappointing and clearly implies that some reorganization of governance inside the European experimental community is necessary and important. The present trend on funding authorities towards generic R&D makes it even more difficult to define priorities. The DESY PRC played a useful role inside Europe in terms of peer reviewing and validating proposals and status reports. In 2005 C. Damerell estimated that the ILC community spent 31M$/year, 75% of which was manpower. Around 50% of this is European. DEVDET failed because there were too many players and topics and insufficient concentration. The next FP7 call will take place at the end of 2009. ESGARD will not present an accelerator proposal then, so there should be no significant pp competition; however experience tells us that there may not be much money available either. EE thought that the DEVDETproposal was very badly put together. Maybe a joint CLIC-ILC initiative will work better – certainly the detectors seem to be very similar. Maybe ECFA could define a proper strategy? FR commented that there was a CERN committee, the  DRDC, which peer reviewed the detector development for LHC and contrary to general belief did reject a number of proposals.

5) AOB

BF requested that copies of transparencies shown should be sent to him.

6) Date of next meeting: a telephone meeting, preferably on Webex, will take place on 17/12, 10:00 CET. BF will circulate an agenda nearer the time – please inform him asap if you have items to present.

BF, 11/11/08